KoshSetu

Improvement Plan and UI Direction

Project: SIH26265, Streamline of security deposit / FDR portal (AICTE Regulation Bureau)

Basis: review of the repository at github.com/dipesh4000/KoshSetu-SIH (main), the two specification documents, a test run of the backend suite (61 tests passing), a frontend type-check and production build, targeted extraction tests, and a UI reference screenshot.

Status: working document. Items are prioritised by risk to the demo and to the honesty of its claims.

# 1. Summary

KoshSetu has a strong architecture and a thorough set of disclaimers. The main risks are in three places: the document extraction, which returns wrong values with high confidence; several security controls that are described but not implemented or not tested under concurrency; and documentation that no longer matches the code. The recommended order is to fix correctness and honesty first, measure the system, then extend features and polish the interface.

| Priority | Theme | Why it comes here |
| --- | --- | --- |
| P0 | Extraction correctness | A wrong principal is marked READY at confidence 0.94, and the bank name is captured incorrectly. This is the core automation claim. |
| P0 | Documentation accuracy | README lists clearance codes, scenario names and tooling that do not exist in the code. Reviewers will check. |
| P0 | Security gaps | Approval race, audit chain, MFA not implemented, weak document obfuscation, no login throttling. |
| P1 | Measurement | The spec asks for measurable improvement. The repo has no labelled evaluation set or results. |
| P1 | UI direction | Adopt table-first density, filter bar, expandable rows and freshness indicators from the reference screenshot. |
| P2 | New features | Bulk import, notifications, rule extensions, signature verification, analytics. |
| P2 | Engineering hygiene | Migrations, CI, dependency audit, containerised local setup. |

# 2. Technical findings and fixes

## 2.1 Document extraction (P0)

The extraction in backend/app/domains/documents/extraction.py was run against realistic receipt text. Findings:

| Finding | Observed behaviour | Fix |
| --- | --- | --- |
| Title matched as a field | "Fixed Deposit Receipt" is captured as the issuer bank, with a newline, because the bank regex allows line breaks. | Restrict to single-line matches. Maintain a list of known bank names with a fuzzy match, and exclude document titles. |
| Principal taken from the wrong label | The amount pattern matches the word "Deposit" in the header and reads the FDR number as the principal (5010022334455.00, confidence 0.94). | Anchor on explicit labels (Principal, Deposit Amount). Exclude values that do not fit amount structure. |
| Maturity value taken as principal | When "Maturity Amount" appears before "Principal", the maturity value is returned as the principal. | Match label keywords with word boundaries. Reject maturity and interest labels as principal candidates. |
| Confidence is a constant | Confidence is hardcoded per field type (0.93, 0.94, 0.88, 0.80, 0.72), so the value means nothing. | Derive confidence from measurable signals: label match strength, format validity, cross-field consistency and OCR score. Calibrate against labelled data. |
| Highlight regions are fake | Bounding boxes are a fixed band chosen from the page index. The README describes source-page highlighting. | Use real word boxes from PyMuPDF for text PDFs and from the recogniser for scanned pages. |
| Status ignores field errors | A document with a wrong principal still reaches READY when the other fields are confident. | READY only when all critical fields pass cross-checks. Any unresolved conflict yields MANUAL_REVIEW_REQUIRED. |
| OCR not implemented | The README describes a PyMuPDF and Tesseract pipeline. The code uses pypdf and sends image-only pages to manual review. | Either implement OCR (see the OCR notes in the companion measurement guide) or describe the current behaviour exactly. |

Cross-checks to add. Maturity date after issue date. Maturity value at least principal. Maturity value consistent with principal, rate and tenure within a tolerance. Institution-entered values matching extracted values. These checks give the officer a reason to trust or question a field, which the current parser does not provide.

## 2.2 Security and integrity (P0)

| Area | Current state | Recommended change |
| --- | --- | --- |
| Release approval race | Version is checked, then written, without a row lock or a conditional update. Two approvals can pass on Postgres. No concurrency test exists, and SQLite hides the problem. | Use SELECT ... FOR UPDATE or UPDATE ... WHERE version = :expected and check the row count. Add a threaded test on Postgres: 20 concurrent approvals must yield exactly one success. |
| Audit chain | The previous digest is read without a lock, so concurrent writes can fork the chain. Reason and request ID are not included in the digest. | Serialise chain writes with an advisory lock. Include every audited field in the digest. Add a test that tampering with any field is detected. |
| Multi-factor authentication | Described for officials, but only a boolean flag exists. Nothing enforces it. | Implement TOTP (pyotp) with enrolment and a recovery code flow, or state clearly in the demo that MFA is not implemented. |
| Login protection | No throttling or lockout. An unknown email skips password hashing, so response timing reveals which accounts exist. | Add per-account and per-IP rate limits. Always run the hash comparison. Log failed attempts to the audit trail. |
| Session revocation | Logout clears the cookie only. A copied token stays valid for up to 60 minutes. | Store a session version on the user and check it on each request. Increment it on logout, deactivation and role change. |
| Document obfuscation | "obfuscate_store" is an XOR keystream with no authentication and no nonce. It is labelled as a stand-in, but the spec requires encryption at rest. | Use AES-GCM (cryptography library) with a key from the environment or a KMS, unique nonces and key versioning. |
| Region scope | An official with fdr:read_all and no region assignment sees all regions. | Fail closed: no region assignment means no access. Add a test for this case. |
| Mock-bank replay guard | Kept in an in-memory set, so it resets on restart and does not hold across serverless instances. | Persist response IDs in a table with a unique constraint. |

## 2.3 Documentation and claims (P0)

- Reconcile clearance codes. The README lists CLEARANCE_APPROVAL_BUREAU and CLEARANCE_LEGAL_CELL. The code uses PGRC, VIGILANCE and FINANCE_BUREAU, and the Legal Cell code does not appear in the code.

- Reconcile bank scenario names. The README and the code use different identifiers.

- Remove or qualify tooling claims. Alembic and Playwright are listed but not present. The README describes Next.js and PostgreSQL as the stack, while the frontend is Vite and the local build uses SQLite.

- Keep the "not an official AICTE site" and "simulated bank" disclaimers. They are good and should appear on every screen that shows mock data.

- Generate the API table from the OpenAPI schema so it cannot drift.

## 2.4 Engineering hygiene (P2)

- Add Alembic migrations. The spec calls for versioned migrations, and the deployment currently relies on create_all.

- Add CI: ruff, pytest on SQLite and Postgres, the frontend type-check and build, pip-audit and npm audit, and secret scanning.

- Add docker-compose with Postgres and MinIO so the production shape runs locally.

- Add a load test (k6 or Locust) on a seeded dataset of about 10,000 FDRs, and report the hardware and method with each result.

# 3. Measurement plan

The problem statement asks for measurable improvement, and the spec says not to invent figures. The repository currently has no evaluation. The plan below creates one that can be reproduced.

| Measure | Method | Reported as |
| --- | --- | --- |
| Field extraction precision and coverage | Labelled synthetic receipts in several bank-style layouts, rendered as native PDF, clean raster and degraded scan. Split by template, not by document. | Per field, per condition, with Wilson 95% intervals. |
| Silent-error rate | Share of documents with a wrong value that the system marked READY at confidence ≥ 0.85. | Headline safety metric. Target: zero for critical fields. |
| Calibration | Bin predictions by confidence and compare with observed accuracy. | Reliability plot. |
| OCR character error rate | Edit distance over characters on the cropped text-line set. | CER by script and by condition. |
| Reviewer workload and speed | Crossover study with 8–10 volunteers, manual versus assisted, counterbalanced. Use audit timestamps for timing. Seed discrepancies in about 30% of cases. | Median time with CI, paired Wilcoxon test, detection rate, SUS score. State N and that participants are students. |
| Automation-bias check | Include cases where extraction is wrong and measure whether the reviewer catches them. | Catch rate with and without the assisted view. |
| Reliability and security | Duplicate reminders over repeated scheduler runs; concurrent approvals; tenant-isolation matrix generated from the OpenAPI schema; audit atomicity under forced failure. | Pass/fail table with counts and the commit hash. |
| Latency | Read endpoints on the seeded dataset, with hardware and concurrency stated. | p50, p95, p99. |

Reporting rules. Always report the baseline (current parser) next to every improved result. Publish the dataset generator and the labels with the repository. State sample sizes. Never describe synthetic results as field accuracy on real FDRs.

# 4. Feature suggestions

| Feature | Value to AICTE officers | Effort | Notes |
| --- | --- | --- | --- |
| Bulk import (CSV / XLSX) | Existing deposits live in spreadsheets. An import with row-level validation and duplicate review is the realistic way to onboard data. | Medium | Core for adoption |
| Maturity-value consistency rule | Flags stated maturity values that do not fit principal, rate and tenure. Adds an integrity check the current engine lacks. | Low | Add to rules.yaml |
| Digital signature verification | Many e-FDRs and DigiLocker documents are digitally signed. Verifying the signature gives real evidence of the signer without a bank API. | Medium | Check feasibility with pyHanko first |
| Real notification delivery | Email or SMS on the 90/60/30/7-day schedule, through the outbox with retries. | Medium | Use an approved relay |
| Turnaround analytics | Scrutiny ageing, backlog by region and bank, and a maturity-cliff forecast for the next 90 days. | Medium | Strong demo value |
| Hindi interface toggle | Relevant to the user base. Requires a translated string catalogue. | Medium | Lower priority than correctness |
| Audit export with chain verification | A report that states whether the digest chain verified, with the range checked. | Low | Builds on existing verify_chain |
| Document OCR pipeline | Handles scanned receipts. Implement after the measurement set exists. | High | Follow the OCR notes |